## Slide 1: Self adjusted auto provision system at resource level
Progress report 28th May
You Hu

## Slide 2: Agenda
Recap
Plan
Details of current implementation
  Master-worker Arch
  Fault tolerance
Issues not completely solved
TODO and Problems

## Slide 3: Recap – issue and research question
Existing solutions resulting resource waste

## Slide 4: Recap – issue and research question
How to increase the resource utilization level in a batch cluster?
Use calibration applications to fill in the blank.
It requires: auto scaling/provisioning;

## Slide 5: Recap - Questions statement (One month ago)
Distributed algorithm/architecture: Master – worker
  Communication: IPL -> Ibis server(s-for backup)
Resource management algo:
  Estimate job execution time
  Schedule->SLURM+Xenon
  Dynamic adjust: a metrics for trading off(time to start and shut down nodes)
Fault tolerance
  Node manage: master->re-election; worker->task persistence
  Tasks(NO snapshot): Zookeeper/Redis/any lightweight distributed database
Data locality: move comp rather than move data
  Remote sites
  Shared storage
  Data aware(?)

## Slide 6: Possible arch solutions
Node-IbisExe-(Multi)Container-Application
Node-Container-IbisExe-(Multi)Application
Node-(Multi)Container-IbisExe-Application

## Slide 7: System design 0.2.1
One cluster->multiple nodes
One node->one container
One container->one driver
SAGECAL employs multi-thread

## Slide 8: Plan
Master-worker on DAS5 (Finished) using Word Count as debug case
  Simple JNI is available, but integrate Sagecal is a problem, system call as a replacement for now
Fault tolerance (Finished); issue: Too Slow for failure detection
Auto-scaling: monitoring and scaling policy (Est. 2-3 weeks)
Cross region: web server handle it (Est. 1-2 weeks)
Plus: handling failure of Ibis server(remote site backup)
Literature study

## Slide 9: Simple Design
Same code, Different action
DAS5 provides uniformed namespace

## Slide 10: Job submission
RestFul API
Job loads files to tasks

## Slide 11: Master main
First initial settings
Then loops for task deliver
If idleWorkerQueue not empty && runningJobMap not empty
  Fetch a Task from runningJobMap and a ibisIdentifier from idleWorkerQueue
  Send
    If success: Add pair <ibisIdentifier, Task> to RunningNodes
    If failed(connection failed): pop a new ibisIdentifier, Send again
      If idleWorkerQueue is empty: redo Task, and end this section
FIFO Job/Task Queue
  Tree map: sorted via the key(Job Id)
  Pop task: iterate, if taskQueue is not empty, pop a task, else next job(with ascending order by the JobId）

## Slide 12: Master check failed
EventHandler receive died events
According to the id of failed node, redo the task
Caching the RunningJobMap and the tasks on RunningNodes

## Slide 13: Worker main
Init ports
Send a init controlMessage to master notify an active node join
Loop (finished==false)
  Fetch a Task from workerTaskQueue
  Process the Task with given: location, parameters
  Send back the result to master
Upcall: receive task from master and push to workerTaskQueue
Any time detect fail of master, forcedly terminate the task and reelection

## Slide 14: Fault tolerance
Worker failed
  Master detects the failed nodes
  Redo the task
Master failed
  Pre-processing: periodically snapshots
  Worker detects master failing
  Reelection
  New master load the snapshot
Server(TODO)
  Ideally using backup site; and switch back when server is avalible

## Slide 15: Issues
The failure detection(event handler) takes 1-2 mins
  For worker’s failure its ok
  For master failure, it costs too much
  Is it possible to configure the heartbeat time intervals?
Snapshot of running jobs
  Build-in serialization+Input/Output Stream always EOFException
Integrate SAGECAL With JNI
  Currently using ubuntu:bionic as base container

## Slide 16: TODO – auto-scaling
What is the scheduling policy on DAS5?
Strict FIFO /priority Queue? Preemptive? Fill back?
How to configure the scheduler arguments?
description.setSchedulerArguments();
How to scale down elegantly? Force kill or notify and end by itself?

## Slide 17: TODO – performance evaluation
Metrics: resource utilization rate; speedup compare to MPI and Spark
  Resource utilization: probation of idle worker
  Speedup: from the time submitting job to the time job finished
Require: reproducible test environment
  Simulate incoming jobs (with various setting: NP, execute time)
  Data set with different size (100MB, 1GB, 5GB or more? What is LOFAR daylily case?)

## Slide 18: TODO – cross region
The data set will be partitioned into multiple sub set
Server split and transfer job to other sites
The output file should be transferred and collected
Or shared folder among clusters